VEHICLE SHOWROOM MANAGEMENT SYSTEM

Node.js + Firebase Realtime Database

Phasewise Backend Implementation Guide

Sandhya Honda — Patna, Bihar

Designed for iterative, independent deployment — each phase ships independently without blocking others

Prepared: March 2026  |  Version 1.0

# Introduction

This guide describes a phased Node.js backend implementation for the Vehicle Showroom Management System (Sandhya Honda) backed by Firebase Realtime Database. Each phase is independently deployable — the frontend can switch context providers one-by-one from localStorage to real API calls, meaning development of later phases never blocks frontend progress on earlier ones.

## Architecture at a Glance

| Component | Technology Choice |
| --- | --- |
| Runtime | Node.js 20 LTS (Express.js) |
| Database | Firebase Realtime Database (RTDB) |
| Authentication | Firebase Authentication (custom claims for roles) |
| File Storage | Firebase Storage (document uploads) |
| Hosting | Cloud Run / Firebase Functions / Any VPS |
| Real-time Events | Firebase RTDB listeners (SSE or Socket.io bridge) |
| Environment Config | .env with dotenv |
| Validation | Zod (mirrors frontend schemas) |

## Why Firebase RTDB over Firestore?

- RTDB has a simpler JSON tree structure that mirrors the existing localStorage data models exactly.

- Real-time listeners enable live dashboard updates (booking status changes, lead assignments) without polling.

- Cheaper at this scale — a single Sandhya Honda showroom generates minimal read/write ops.

- Easier local emulation via the Firebase Local Emulator Suite during development.

## Phase Overview

| Phase | Title | Est. Effort | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Auth | ~1 week | Firebase Auth, User CRUD, Role middleware |
| Phase 2 | Showroom & Catalog | ~1 week | Showrooms, Vehicles, Accessories APIs |
| Phase 3 | Inquiry & Leads | ~1 week | Inquiry creation, assignment, pipeline |
| Phase 4 | Bookings & Sales | ~2 weeks | Booking flow, sales form, approvals |
| Phase 5 | Payments & Docs | ~1 week | Payment tracking, document upload/verify |
| Phase 6 | Delivery & Reports | ~1 week | Delivery, analytics, real-time events |

KEY PRINCIPLE Every phase exposes a clean REST API. The React frontend replaces its Context provider's localStorage calls with axios calls to that API — no other frontend code changes.

Phase 1: Foundation & Authentication Set up the project skeleton, Firebase connection, and role-based auth middleware

This is the only phase that every subsequent phase depends on. It must be completed first. However, once done, all remaining phases can be developed in parallel by different developers.

## 1.1  Project Scaffold

Create the backend project with the following structure:

backend/

src/

config/          # Firebase admin init, env config

middleware/      # auth, role-guard, error handler

routes/          # one file per domain

services/        # business logic, RTDB helpers

validators/      # Zod schemas

utils/           # shared helpers

index.js           # Express app entry point

.env

package.json

## 1.2  Firebase Admin SDK Initialization

All RTDB access goes through the Firebase Admin SDK. Initialize once and export a reference.

// src/config/firebase.js

const admin = require("firebase-admin");

admin.initializeApp({

credential: admin.credential.cert(require("../../serviceAccountKey.json")),

databaseURL: process.env.FIREBASE_DB_URL,

storageBucket: process.env.FIREBASE_STORAGE_BUCKET,

});

const db = admin.database();

const auth = admin.auth();

const storage = admin.storage();

module.exports = { admin, db, auth, storage };

NOTE Never commit serviceAccountKey.json to version control. Add it to .gitignore immediately and pass the file path via env variable in production.

## 1.3  Environment Variables

| Variable | Purpose |
| --- | --- |
| FIREBASE_DB_URL | https://<project>.firebaseio.com |
| FIREBASE_STORAGE_BUCKET | <project>.appspot.com |
| PORT | Express server port (default 3001) |
| NODE_ENV | development ¦ production |
| ALLOWED_ORIGINS | Comma-separated CORS origins |

## 1.4  RTDB Data Structure (Root Layout)

Plan the Firebase JSON tree before writing any service. The root nodes map directly to the frontend's localStorage keys:

{

"users":        { "<uid>": { ...User } },

"showrooms":    { "<showroomId>": { ...Showroom } },

"vehicles":     { "<vehicleId>": { ...Vehicle } },

"accessories":  { "<accessoryId>": { ...Accessory } },

"inquiries":    { "<inquiryId>": { ...Inquiry } },

"bookings":     { "<bookingId>": { ...Booking } },

"meta":         { "counters": { "bookings": 0, "inquiries": 0 } }

}

IMPORTANT In Firebase RTDB, nested objects with frequent writes should be kept shallow. Documents (base64) must never be stored in RTDB — store them in Firebase Storage and save only the download URL in RTDB.

## 1.5  Authentication Flow

Firebase Authentication handles the token lifecycle. The backend only verifies tokens — it does not issue them.

Login flow:

- Frontend calls Firebase Auth SDK signInWithEmailAndPassword (or custom mobile+password via REST).

- Firebase returns an ID Token (JWT) valid for 1 hour, auto-refreshed by the SDK.

- Frontend attaches the token as: Authorization: Bearer <idToken> on every API request.

- Backend middleware decodes and verifies the token using admin.auth().verifyIdToken().

- Role is read from custom claims set on the token.

Role assignment on user creation:

// src/services/userService.js  (called only by Super Admin)

const { auth } = require("../config/firebase");

async function setUserRole(uid, role, showroomId) {

await auth.setCustomUserClaims(uid, { role, showroomId });

}

## 1.6  Auth Middleware

This middleware is the gatekeeper for every protected route.

// src/middleware/authenticate.js

const { auth } = require("../config/firebase");

async function authenticate(req, res, next) {

const token = req.headers.authorization?.split("Bearer ")[1];

if (!token) return res.status(401).json({ error: "No token" });

try {

req.user = await auth.verifyIdToken(token);  // { uid, role, showroomId, ... }

next();

} catch (e) {

res.status(401).json({ error: "Invalid token" });

}

}

module.exports = authenticate;

## 1.7  Role Guard Middleware

A factory function that generates role-checking middleware for any route:

// src/middleware/roleGuard.js

const roleGuard = (...allowedRoles) => (req, res, next) => {

const { role } = req.user;

if (!allowedRoles.includes(role))

return res.status(403).json({ error: "Access denied" });

next();

};

module.exports = roleGuard;

Usage example:

router.post("/showrooms", authenticate, roleGuard("Super Admin"), createShowroom);

## 1.8  User Management API

| Endpoint | Description |
| --- | --- |
| POST /api/auth/register | Create Firebase Auth user + write to /users in RTDB + set role claim |
| GET /api/users | List all users (Super Admin) or showroom users (Manager) |
| GET /api/users/:uid | Get single user profile |
| PATCH /api/users/:uid | Update profile (name, mobile, etc.) |
| PATCH /api/users/:uid/role | Change role (Super Admin only) |
| DELETE /api/users/:uid | Disable Firebase Auth + soft-delete in RTDB |

RTDB write pattern for all services:

// src/services/userService.js

const { db } = require("../config/firebase");

async function createUser(data) {

const ref = db.ref("users").push();       // auto-generated key

await ref.set({ ...data, createdAt: Date.now() });

return { id: ref.key, ...data };

}

async function getUser(uid) {

const snap = await db.ref(`users/${uid}`).once("value");

return snap.exists() ? { id: uid, ...snap.val() } : null;

}

## 1.9  Phase 1 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| POST /api/auth/register working | Replace hardcoded user creation in AuthContext |
| GET /api/users returning role | Replace localStorage currentUser with API call |
| Auth middleware protecting routes | Attach Firebase ID token to all axios requests |
| RTDB /users node populated | Admin user list page now reads live data |

PARALLEL READY After Phase 1 merges, Phases 2-6 can all be started simultaneously by different developers since they share only the Firebase config and middleware.

Phase 2: Showroom & Vehicle Catalog Multi-showroom config, vehicle hierarchy, and accessories management

Phase 2 is completely independent of Phases 3-6. The React frontend's ShowroomContext, VehicleContext, and AccessoryContext can all be migrated to use these APIs as soon as this phase ships — the inquiry and booking pages will continue using localStorage until Phases 3-4 ship.

## 2.1  Showroom API

| Endpoint | Allowed Roles |
| --- | --- |
| GET /api/showrooms | All authenticated |
| GET /api/showrooms/:id | All authenticated |
| POST /api/showrooms | Super Admin only |
| PATCH /api/showrooms/:id | Super Admin, Manager (own showroom) |
| DELETE /api/showrooms/:id | Super Admin only |

Showroom data maps exactly to the existing Showroom TypeScript interface. No transformation needed:

// src/services/showroomService.js

const { db } = require("../config/firebase");

const REF = "showrooms";

async function listShowrooms() {

const snap = await db.ref(REF).once("value");

if (!snap.exists()) return [];

return Object.entries(snap.val())

.map(([id, data]) => ({ showroomId: id, ...data }));

}

async function createShowroom(payload) {

const ref = db.ref(REF).push();

await ref.set({ ...payload, createdAt: Date.now() });

return { showroomId: ref.key, ...payload };

}

Multi-showroom security rule: Managers can only read/write their own showroom. Enforce this in the route handler by comparing req.user.showroomId to the requested :id, not in Firebase Rules alone.

## 2.2  Vehicle Catalog API

| Endpoint | Description |
| --- | --- |
| GET /api/vehicles | List all vehicles (public — no auth required) |
| GET /api/vehicles/:id | Single vehicle with all variants/colors |
| POST /api/vehicles | Create vehicle (Super Admin, Manager) |
| PATCH /api/vehicles/:id | Update vehicle metadata |
| PATCH /api/vehicles/:id/variants/:variantId/stock | Update stock for a specific color |
| DELETE /api/vehicles/:id | Soft delete (set isActive: false) |

Vehicle hierarchy in RTDB:

"vehicles": {

"VH001": {

"brand": "Honda", "model": "Activa 6G", "category": "Scooter",

"specs": { "mileage": "50 kmpl", "engine": "109.51cc", ... },

"variants": {

"VAR01": {

"name": "Standard",

"pricing": { "exShowroom": 78900, "rto": 4200, "insurance": 3800 },

"colors": {

"Pearl Igneous Black": { "hexCode": "#1a1a1a", "stockQty": 5, "status": "In Stock" }

}

}

}

}

}

Stock update endpoint — this is a targeted atomic write, not a full vehicle update:

// PATCH /api/vehicles/:id/variants/:variantId/stock

async function updateStock(vehicleId, variantId, colorName, quantity) {

const path = `vehicles/${vehicleId}/variants/${variantId}/colors/${colorName}`;

await db.ref(path).update({ stockQty: quantity });

}

## 2.3  Accessories API

| Endpoint | Description |
| --- | --- |
| GET /api/accessories | List all accessories |
| GET /api/accessories?vehicleId=VH001 | Filter by vehicle compatibility |
| POST /api/accessories | Create (Manager+) |
| PATCH /api/accessories/:id | Update pricing/stock |
| DELETE /api/accessories/:id | Soft delete |

## 2.4  Image Handling

Vehicle images must not be stored as base64 strings in RTDB. The correct flow is:

- Client uploads image to a signed Firebase Storage URL (obtained from backend via POST /api/uploads/presigned).

- Backend returns the public download URL.

- Client sends the URL in the vehicle create/update payload.

- Backend stores only the URL string in RTDB.

// POST /api/uploads/presigned

async function getPresignedUrl(req, res) {

const { filename, contentType } = req.body;

const file = storage.bucket().file(`vehicles/${Date.now()}_${filename}`);

const [url] = await file.getSignedUrl({ action: "write", expires: Date.now() + 15 * 60000, contentType });

res.json({ uploadUrl: url, publicUrl: file.publicUrl() });

}

## 2.5  Phase 2 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| GET /api/showrooms returns data | Replace ShowroomContext localStorage reads |
| CRUD vehicles working | Replace VehicleContext localStorage writes |
| GET /api/vehicles is public | LandingPage and VehicleCatalog work with real data |
| Image upload via Storage | VehicleManagement form sends file then URL |

Phase 3: Inquiry & Lead Management Lead capture, pipeline transitions, assignment, and communication logs

Phase 3 backs the InquiryContext. The public inquiry form (LandingPage) and the admin LeadsManagement page both become real-data once this ships. Phases 4 onwards continue using localStorage bookings until Phase 4 ships.

## 3.1  Inquiry API Endpoints

| Endpoint | Description |
| --- | --- |
| POST /api/inquiries | Create inquiry (public — no auth) |
| GET /api/inquiries | List with filters (status, assignedTo, dateRange) |
| GET /api/inquiries/:id | Single inquiry with full history |
| PATCH /api/inquiries/:id/status | Move through pipeline stages |
| PATCH /api/inquiries/:id/assign | Assign to sales executive (Manager+) |
| POST /api/inquiries/:id/tasks | Add follow-up task |
| PATCH /api/inquiries/:id/tasks/:taskId | Update task status |
| POST /api/inquiries/:id/history | Log a communication entry |
| DELETE /api/inquiries/:id | Soft delete (Manager+) |

## 3.2  Lead Pipeline State Machine

The backend must validate that status transitions follow the legal pipeline. Do not allow arbitrary status jumps.

// src/services/inquiryService.js

const TRANSITIONS = {

New:                  ["Contacted", "Lost"],

Contacted:            ["Follow-up", "Test Ride Scheduled", "Lost"],

"Follow-up":          ["Contacted", "Hot Lead", "Lost"],

"Test Ride Scheduled":["Hot Lead", "Follow-up", "Lost"],

"Hot Lead":           ["Quotation Sent", "Lost"],

"Quotation Sent":     ["Booking Done", "Follow-up", "Lost"],

"Booking Done":       ["Closed"],

Lost:                 ["New"],       // re-open

Closed:               [],

};

function validateTransition(from, to) {

const allowed = TRANSITIONS[from] ?? [];

if (!allowed.includes(to)) throw new Error(`Invalid transition: ${from} -> ${to}`);

}

## 3.3  Role-Based Filtering

Sales Executives must only see inquiries assigned to them. Managers see all inquiries for their showroom. Super Admins see everything.

// src/routes/inquiries.js

router.get("/", authenticate, async (req, res) => {

const { role, uid, showroomId } = req.user;

let snap;

if (role === "Super Admin") {

snap = await db.ref("inquiries").once("value");

} else if (role === "Showroom Manager") {

snap = await db.ref("inquiries").orderByChild("showroomId").equalTo(showroomId).once("value");

} else {  // Sales Executive, etc.

snap = await db.ref("inquiries").orderByChild("assignedTo").equalTo(uid).once("value");

}

// ... transform and return

});

RTDB INDEX TIP Add .indexOn: ["showroomId", "assignedTo", "status"] in Firebase Security Rules to make orderByChild queries fast. Without indexes, RTDB downloads the entire collection client-side.

## 3.4  Inquiry-to-Booking Conversion

When a lead is ready to convert, the frontend hits:

POST /api/inquiries/:id/convert-to-booking

This endpoint:

- Reads the Inquiry to pre-fill customer details.

- Creates a new Booking with status "Confirmed" in /bookings.

- Updates the Inquiry status to "Booking Done" and stores bookingId.

- Returns the new bookingId so the frontend can redirect.

## 3.5  Phase 3 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| POST /api/inquiries (public) | InquiryForm.tsx submits to API instead of localStorage |
| GET /api/inquiries with role filter | LeadsManagement page shows live, filtered data |
| PATCH status with validation | Pipeline drag-and-drop writes to API |
| POST history endpoint | Communication log saved persistently |

Phase 4: Bookings & Sales Processing Full booking lifecycle, sales form, manager approval, and delivery flow

This is the most complex phase. It backs BookingContext and covers the complete 7-step sales journey. Break it into two sub-phases if needed: 4A (Bookings CRUD) and 4B (Sales Form + Approvals).

## 4.1  Booking API Endpoints

| Endpoint | Description |
| --- | --- |
| POST /api/bookings | Create booking (Sales Exec, Manager) |
| GET /api/bookings | List with role-based filtering |
| GET /api/bookings/:id | Single booking with full sale details |
| PATCH /api/bookings/:id/status | Move to next booking status |
| PATCH /api/bookings/:id/assign | Assign to sales executive |
| PATCH /api/bookings/:id/chassis | Set chassis number (stock allocation) |
| DELETE /api/bookings/:id | Cancel booking (set status: Cancelled) |

## 4.2  Booking Status State Machine

Like inquiries, status transitions must be validated server-side:

const BOOKING_TRANSITIONS = {

Pending:                ["Confirmed", "Cancelled"],

Confirmed:              ["Documentation In-Progress", "Cancelled"],

"Documentation In-Progress": ["Stock Allocated"],

"Stock Allocated":      ["Payment Pending", "Pending Approval"],

"Pending Approval":     ["Sales Finalized", "Stock Allocated"],  // after manager action

"Payment Pending":      ["Payment Complete"],

"Payment Complete":     ["RTO Processing"],

"RTO Processing":       ["PDI Scheduled"],

"PDI Scheduled":        ["Ready for Delivery"],

"Ready for Delivery":   ["Delivered"],

Delivered:              [],

Cancelled:              [],

"Sales Finalized":      ["Payment Pending"],

};

## 4.3  Sales Form Endpoint

The FinalSales form is submitted as a nested object inside the booking:

| Endpoint | Description |
| --- | --- |
| PATCH /api/bookings/:id/sale | Save or update the FinalSale object |
| POST /api/bookings/:id/sale/request-approval | Trigger manager approval workflow |
| POST /api/bookings/:id/sale/approve | Manager approves special discount |
| POST /api/bookings/:id/sale/reject | Manager rejects with reason |

When a special discount > 0 is submitted by a non-manager:

// POST /api/bookings/:id/sale/request-approval

async function requestApproval(req, res) {

const { id } = req.params;

await db.ref(`bookings/${id}`).update({

status: "Pending Approval",

"sale/specialDiscountApprovalStatus": "PENDING",

"sale/specialDiscountRequestedAt": Date.now(),

"sale/requestedBy": req.user.uid,

});

// TODO Phase 6: push real-time notification to manager

res.json({ message: "Approval requested" });

}

## 4.4  Manager Approval Workflow

Only Super Admin or Showroom Manager can call the approve/reject endpoints. roleGuard enforces this:

router.post("/:id/sale/approve",

authenticate,

roleGuard("Super Admin", "Showroom Manager"),

async (req, res) => {

await db.ref(`bookings/${req.params.id}`).update({

status: "Sales Finalized",

"sale/specialDiscountApprovalStatus": "APPROVED",

"sale/approvedBy": req.user.uid,

"sale/approvedAt": Date.now(),

});

res.json({ message: "Approved" });

}

);

## 4.5  Payment & Delivery Confirmation

| Endpoint | Description |
| --- | --- |
| POST /api/bookings/:id/payments | Record a payment (amount, method, reference) |
| GET /api/bookings/:id/payments | Get payment history |
| POST /api/bookings/:id/confirm-payment | Mark payment complete — locks sales form |
| POST /api/bookings/:id/confirm-delivery | Confirm delivery — final lock |

Payment lock logic — once payment is confirmed, the sale field becomes immutable:

// PATCH /api/bookings/:id/sale — add this guard

const booking = await getBooking(id);

if (booking.paymentConfirmed) {

return res.status(409).json({ error: "Cannot edit after payment confirmed" });

}

Confirm delivery sets the terminal state:

await db.ref(`bookings/${id}`).update({

status: "Delivered",

deliveryConfirmed: true,

deliveryDate: new Date().toISOString(),

deliveryConfirmedBy: req.user.uid,

});

## 4.6  Price Calculation Service

Move the frontend's salesCalculations.ts logic into a shared backend service so the final price is always authoritative server-side:

// src/services/priceCalculationService.js

function calculateGrandTotal(sale, pricing, showroomState) {

let total = pricing.exShowroom + pricing.rto + pricing.insurance;

total += sale.hypothecationSelected === "Yes" ? 500 : 0;

total += sale.otherState.selected !== showroomState ? 500 : 0;

total += sale.jobClub === "YES" ? 1500 : 0;

total += sale.accessoriesTotal || 0;

total += sale.otherCharges || 0;

total -= (sale.discount + sale.specialDiscount);

return total;

}

## 4.7  Phase 4 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| POST /api/bookings working | BookingFlow.tsx submits to API |
| GET /api/bookings with filters | BookingManagement page shows live data |
| PATCH /api/bookings/:id/sale | FinalSalesForm.tsx saves to API |
| Approval workflow endpoints | SalesDetailsViewer.tsx calls API for approve/reject |
| Confirm payment/delivery | SalesProcessing.tsx action buttons hit API |

Phase 5: Document Management Secure document upload, verification workflow, and status tracking

Document management replaces the frontend's base64-in-localStorage approach with Firebase Storage. This dramatically reduces RTDB payload size and enables proper access control.

## 5.1  Document Upload API

| Endpoint | Description |
| --- | --- |
| POST /api/bookings/:id/documents/:docType/upload | Upload a document file |
| GET /api/bookings/:id/documents | Get all document statuses + signed URLs |
| PATCH /api/bookings/:id/documents/:docType/status | Verify or reject (Doc Officer+) |

Document types: aadhaarFront, aadhaarBack, addressProof, passportPhoto, panCard, localAadhaarFront, localAadhaarBack

## 5.2  Upload Flow

The backend receives the file, uploads it to Firebase Storage, and stores only the URL in RTDB:

// POST /api/bookings/:id/documents/:docType/upload

// Uses multer middleware for multipart/form-data

const multer = require("multer");

const upload = multer({ storage: multer.memoryStorage(), limits: { fileSize: 10 * 1024 * 1024 } });

router.post("/:id/documents/:docType/upload",

authenticate, upload.single("file"),

async (req, res) => {

const { id, docType } = req.params;

const file = req.file;

// Validate file type

const allowed = ["image/jpeg", "image/png", "image/gif", "application/pdf"];

if (!allowed.includes(file.mimetype))

return res.status(400).json({ error: "Invalid file type" });

// Upload to Firebase Storage

const bucket = storage.bucket();

const storePath = `bookings/${id}/documents/${docType}_${Date.now()}`;

const fileRef = bucket.file(storePath);

await fileRef.save(file.buffer, { contentType: file.mimetype });

const [url] = await fileRef.getSignedUrl({ action: "read", expires: "03-01-2030" });

// Update RTDB

await db.ref(`bookings/${id}/documents/${docType}`).set({

url, status: "Uploaded", uploadedAt: Date.now(), uploadedBy: req.user.uid

});

res.json({ url, status: "Uploaded" });

}

);

## 5.3  Document Verification

Only Documentation Officers, Managers, and Super Admins can change document status:

// PATCH /api/bookings/:id/documents/:docType/status

router.patch("/:id/documents/:docType/status",

authenticate,

roleGuard("Documentation Officer", "Showroom Manager", "Super Admin"),

async (req, res) => {

const { status, rejectionReason } = req.body; // "Verified" | "Rejected"

await db.ref(`bookings/${req.params.id}/documents/${req.params.docType}`).update({

status, rejectionReason: rejectionReason || null,

verifiedBy: req.user.uid, verifiedAt: Date.now()

});

// Check if all docs are verified => update booking status

await checkAndAdvanceDocumentStatus(req.params.id);

res.json({ success: true });

}

);

## 5.4  Auto-Advance on Full Verification

When all required documents reach Verified status, automatically advance the booking:

async function checkAndAdvanceDocumentStatus(bookingId) {

const snap = await db.ref(`bookings/${bookingId}/documents`).once("value");

const docs = snap.val() || {};

const required = ["aadhaarFront","aadhaarBack","passportPhoto","panCard","addressProof"];

const allVerified = required.every(d => docs[d]?.status === "Verified");

if (allVerified) {

await db.ref(`bookings/${bookingId}`).update({ status: "Stock Allocated" });

}

}

## 5.5  Phase 5 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| File upload endpoint working | DocumentUploadSection.tsx sends FormData instead of base64 |
| GET documents returns signed URLs | Doc preview renders from Storage URL |
| Verify/reject endpoint | Documentation Officer actions call API |
| Auto-advance logic | Booking status updates appear in real-time via RTDB listener |

Phase 6: Reports, Analytics & Real-Time Events Dashboard metrics, showroom analytics, and live Firebase listeners

Phase 6 adds the reporting layer and real-time capabilities. It is entirely additive — removing or disabling it does not break any core workflows. This makes it safe to ship last.

## 6.1  Dashboard Metrics API

| Endpoint | Description |
| --- | --- |
| GET /api/reports/dashboard | KPI summary: total bookings, revenue, leads, conversions |
| GET /api/reports/sales | Sales report with date range filters |
| GET /api/reports/inventory | Stock levels by model, variant, color |
| GET /api/reports/leads | Lead pipeline funnel metrics |
| GET /api/reports/payments | Payment collection report |
| GET /api/reports/deliveries | Delivery tracking report |

Dashboard metrics are computed from RTDB on-demand. For heavy reports, consider caching in a /meta/reports path refreshed every 15 minutes via a Cloud Function:

// src/services/reportService.js

async function getDashboardMetrics(showroomId, role) {

const [bookingsSnap, inquiriesSnap] = await Promise.all([

db.ref("bookings").orderByChild("showroomId").equalTo(showroomId).once("value"),

db.ref("inquiries").orderByChild("showroomId").equalTo(showroomId).once("value"),

]);

const bookings = Object.values(bookingsSnap.val() || {});

return {

totalBookings: bookings.length,

delivered: bookings.filter(b => b.status === "Delivered").length,

pendingDelivery: bookings.filter(b => b.status === "Ready for Delivery").length,

totalRevenue: bookings.filter(b => b.paymentConfirmed).reduce((s,b) => s + (b.sale?.grandTotal || 0), 0),

};

}

## 6.2  Real-Time Updates via Firebase RTDB Listeners

The most valuable real-time events for this system are:

- Booking status changed (e.g. approval requested → manager gets notified).

- New inquiry submitted from the public form → sales dashboard updates live.

- Document verified → DocumentUploadSection progress bar updates.

Option A — Direct RTDB Client Listener (simplest):

The React frontend SDK can listen directly to RTDB paths. No backend involvement needed for reads:

// In the React context (frontend)

import { ref, onValue } from "firebase/database";

useEffect(() => {

const bookingRef = ref(database, `bookings/${bookingId}`);

const unsub = onValue(bookingRef, (snap) => {

if (snap.exists()) setBooking({ id: bookingId, ...snap.val() });

});

return () => unsub();

}, [bookingId]);

Option B — Server-Sent Events (SSE) Bridge from backend (more controlled):

If you want to avoid exposing Firebase credentials to the client, the backend can act as an SSE stream:

// GET /api/events/bookings/:id  (SSE endpoint)

router.get("/bookings/:id", authenticate, (req, res) => {

res.set({ "Content-Type": "text/event-stream", "Cache-Control": "no-cache" });

const dbRef = db.ref(`bookings/${req.params.id}`);

const listener = dbRef.on("value", (snap) => {

res.write(`data: ${JSON.stringify(snap.val())}\n\n`);

});

req.on("close", () => dbRef.off("value", listener));

});

## 6.3  Notification Hooks

Extend the approval workflow endpoints (Phase 4) to send notifications. Integrate with a transactional SMS or WhatsApp provider (e.g., MSG91, Gupshup):

// src/services/notificationService.js

async function notifyManager(showroomId, message) {

// Find manager for showroom

const snap = await db.ref("users")

.orderByChild("showroomId").equalTo(showroomId).once("value");

const managers = Object.values(snap.val() || {})

.filter(u => u.role === "Showroom Manager");

for (const mgr of managers) {

await sendSMS(mgr.mobile, message);  // plug in your SMS provider

}

}

## 6.4  Phase 6 Deliverables & Frontend Integration

| Deliverable | Frontend Action |
| --- | --- |
| GET /api/reports/dashboard | AdminDashboard.tsx shows live KPIs |
| GET /api/reports/sales with filters | ShowroomReports.tsx generates charts from real data |
| RTDB listener or SSE connected | Booking/document status updates without page refresh |
| Notification service integrated | Manager gets SMS/WhatsApp on approval request |

# Cross-Cutting Concerns

## Error Handling

Use a centralized error handler to return consistent JSON error responses:

// src/middleware/errorHandler.js

function errorHandler(err, req, res, next) {

const status = err.statusCode || 500;

res.status(status).json({

error: err.message || "Internal server error",

code: err.code || "UNKNOWN",

});

}

module.exports = errorHandler;

## Input Validation with Zod

Mirror the frontend's Zod schemas in the backend. This ensures both layers validate the same shape. Keep schemas in a shared /validators directory:

// src/validators/bookingValidator.js

const { z } = require("zod");

const CreateBookingSchema = z.object({

customer: z.object({ name: z.string().min(2), mobile: z.string().length(10) }),

vehicleConfig: z.object({ vehicleId: z.string(), variantId: z.string(), color: z.string() }),

bookingAmountPaid: z.number().positive(),

});

// Validation middleware factory

const validate = (schema) => (req, res, next) => {

const result = schema.safeParse(req.body);

if (!result.success) return res.status(400).json({ errors: result.error.flatten() });

req.body = result.data;

next();

};

## Firebase Security Rules

Even though the backend uses Admin SDK (bypasses rules), add rules as a safety net for any direct client SDK reads (real-time listeners):

{

"rules": {

"users": {

"$uid": {

".read": "auth != null && (auth.uid === $uid || auth.token.role === 'Super Admin')",

".write": "auth != null && auth.token.role === 'Super Admin'"

}

},

"inquiries": {

".read": "auth != null",

".write": "auth != null"  // enforce role logic in backend

},

"bookings": {

".read": "auth != null",

".write": "auth != null"

},

".indexOn": ["showroomId", "assignedTo", "status"]

}

}

## CORS Configuration

const cors = require("cors");

app.use(cors({

origin: process.env.ALLOWED_ORIGINS.split(","),

methods: ["GET","POST","PATCH","DELETE","OPTIONS"],

allowedHeaders: ["Authorization", "Content-Type"],

}));

## Frontend Migration Strategy (localStorage → API)

The cleanest approach to swap contexts one phase at a time:

- Create a feature flag: const USE_API = import.meta.env.VITE_USE_API === "true".

- In each Context provider, conditionally call the API or localStorage based on the flag.

- Once a phase ships and is tested, set USE_API=true and remove the localStorage fallback.

// ShowroomContext.tsx (simplified)

async function loadShowrooms() {

if (import.meta.env.VITE_USE_API === "true") {

const { data } = await axios.get("/api/showrooms");

setShowrooms(data);

} else {

const raw = localStorage.getItem("showrooms");

setShowrooms(raw ? JSON.parse(raw) : []);

}

}

## Development & Testing

Use the Firebase Local Emulator Suite to run all services locally without hitting production:

firebase emulators:start --only auth,database,storage

Set in .env.local:

FIREBASE_DB_URL=http://localhost:9000?ns=<project-id>

FIREBASE_EMULATOR=true

# Rollout Summary

The table below maps each phase to its frontend context migration and the key gate that unlocks it:

| Phase | Context(s) Migrated | Gate to Start |
| --- | --- | --- |
| Phase 1 (Foundation) | AuthContext | None — start immediately |
| Phase 2 (Catalog) | ShowroomContext, VehicleContext, AccessoryContext | Phase 1 complete |
| Phase 3 (Inquiries) | InquiryContext | Phase 1 complete |
| Phase 4A (Bookings) | BookingContext (basic CRUD) | Phase 1 complete |
| Phase 4B (Sales) | BookingContext (sales form) | Phase 4A complete |
| Phase 5 (Documents) | DocumentUploadSection | Phase 4A complete |
| Phase 6 (Reports) | AdminDashboard, Reports page | Phases 2-5 complete |

Phases 2, 3, and 4A can all be developed concurrently after Phase 1 ships. This means a team of 3 developers can each own one domain and deliver them in the same sprint cycle.

FINAL NOTE Never store document files as base64 in RTDB. Always use Firebase Storage. RTDB nodes should contain only scalars, references, and small nested objects — this keeps read costs low and the dashboard snappy.

— End of Implementation Guide —